Individual Weekly Report

Name: Simone Kang

Team: AIM Portal

Date: 2/10/2025

Current Status

- What did you personally work on this past week?

| Task | Status | Time Spent |
| --- | --- | --- |
| Group Reference Search, 10 Sources | Done | 1hr |
| Capstone Report Implementation schedule & Budget | Done | 1.5hrs |
| Tech Stack Selection | Done | <30min |
| Individual Reference Deep Dive | Done | 1hr |
| Basic codebase & deployment setup | Done | 2hrs |

Include screenshots/graphics to illustrate what you did this past week:

- What problems did you run into? What is your plan for them?

No problems.

- What is the current overall project status from your perspective?

We’ve set up a great foundation so far, and once we have more information from our sponsor, I feel that we’ll be on track to deliver a great first iteration.

- How is your team functioning from your perspective?

Very well, we’re communicating frequently and effectively, and we’re all pitching in to make sure we’re getting assignments done.

- What new ideas did you have or skills did you develop this week?

Learned about serverless databases via neon, very useful for our project.

- Who was your most awesome team member this week and why?

I was, I set up the hosting, deployment and basic codebase.

Plans for Next Week

What are you going to work on this next week?

Software development artifacts report

Prepare for Github release 1 & status demo 1

Get portal walkthrough recording from sponsor and incorporate information into the schedule & design.

Sprint 1 tasks:

- Skeleton page

- Create login page & integrate google oauth

- Accessibility settings & integration