**Team Weekly Report**

**Team:** Good AIM

**Week:** 6 (2/17/2025)

**Members:** [Simone Kang](mailto:sk21007@tamu.edu), [Diego Lanz](mailto:diegolanz0412@tamu.edu), [Aviral Agarwal](mailto:avirala16@tamu.edu), [Shreyas Kumar](mailto:shreyask25@tamu.edu), [Paul Bae](mailto:pauljwbae@gmail.com)

| **Status Report** |
| --- |

Last week, our team successfully completed several tasks from Sprint 1. We finalized Jira sprint management, database setup, dummy data generation, and the login page. Additionally, work is in progress on the skeleton page and the user, student, and staff form modules, which are expected to be completed in the next sprint. One challenge we encountered was ensuring our design outperforms the current AIM portal. We also struggled a little when setting up the database as it was hard to identify how to make relations between some entities efficiently (Students and Courses)

For the upcoming week, we plan to advance Sprint 1 by implementing Google OAuth, beginning work on some of the accessibility settings (text sizing and line spacing), and developing various dashboards for students, professors, and staff. Additionally, user forms and staff settings will be a focus. Each team member has been assigned their respective tasks to ensure steady progress.

| **Current Status** |
| --- |

1. What did the team work on this past week?

| **Task** | **Task Lead** | **Status** | **Notes** |
| --- | --- | --- | --- |
| Jira sprint management | Aviral | DONE |  |
| Database setup | Shreyas | DONE |  |
| Dummy Data generation | Paul | DONE |  |
| Login Page | Simone | DONE |  |
| Skeleton page | Simone | IN PROGRESS | Will be done by next sprint |
| User/Students forms module | Diego | IN PROGRESS | Will be done by next sprint |
| Staff forms module | Diego | IN PROGRESS | Will be done by next sprint |
| Student Dashboard | Aviral | IN PROGRESS | Will be done by next sprint |

1. What feedback has the team received?

| **From Whom** | **Feedback** | **Next Steps** |
| --- | --- | --- |
| Justin | Tips on “new” AIM portal from the actual AIM company | Do better than AIM |

1. Are any resources needed? If so, what?

Matching Polos!

| **Plans for Next Week** |
| --- |

What are your plans for this next week?

| **Task** | **Task Lead** | **Notes** |
| --- | --- | --- |
| Implement Google OAuth | Simone | TBD |
| Begin creating an accessibility menu | Simone | Text sizing and line spacing, entire accessibility menu doesn’t need to be created yet |
| Staff settings | Paul | TBD |
| User Forms | Diego | TBD |
| Student Dashboard | Aviral | TBD |
| Professor Dashboard | Shreyas | TBD |
| Staff dashboard | Diego | TBD |
|  |  |  |