**Team Weekly Report**

**Team:** Good AIM

**Week:** 6 (2/17/2025)

**Members:** [Simone Kang](mailto:sk21007@tamu.edu), [Diego Lanz](mailto:diegolanz0412@tamu.edu), [Aviral Agarwal](mailto:avirala16@tamu.edu), [Shreyas Kumar](mailto:shreyask25@tamu.edu), [Paul Bae](mailto:pauljwbae@gmail.com)

| **Status Report** |
| --- |

This week, we began implementing a few of the modules for different user types, such as the user forms module and the staff dashboard module. The idea was to create a basic view to capture the core functionality and make sure that everything we need is in its place. Additionally, we started to look into ORM to help manage our data easier. We also reached out to professors for feedback to align our implementation with real-world usability requirements and to validate our design decisions before moving forward with more complex functionalities.

| **Current Status** |
| --- |

1. What did the team work on this past week?

| **Task** | **Task Lead** | **Status** | **Notes** |
| --- | --- | --- | --- |
| User Dashboard | Aviral | DONE |  |
| User Profile | Aviral | DONE |  |
| Setting up Prisma | Paul | IN PROGRESS | The database is now set up in the correct schema, with room to edit and grow, however we need some test data. |
| Reach out to Professors for feedback | Paul | DONE |  |
| Set up Google OAuth | Simone | DONE |  |
| Skeleton page | Simone |  |  |
| User/Students forms module | Diego | DONE |  |
| Staff forms module | Diego | IN PROGRESS |  |
| Student Dashboard | Aviral | IN PROGRESS | Progress was made but there were issues with student data retrieval for profile information |

1. What feedback has the team received?

| **From Whom** | **Feedback** | **Next Steps** |
| --- | --- | --- |
| N/A | Didn’t meet with sponsor this week |  |

1. Are any resources needed? If so, what?

Matching Polos!

| **Plans for Next Week** |
| --- |

What are your plans for this next week?

| **Task** | **Task Lead** | **Notes** |
| --- | --- | --- |
| Implement Google OAuth | Simone | TBD |
| Begin creating an accessibility menu | Simone | Text sizing and line spacing, entire accessibility menu doesn’t need to be created yet |
| Staff settings | Paul | Will be created now that staff page is done |
| User Forms | Diego | TBD |
| Student Dashboard | Aviral | TBD |
| Professor Dashboard | Shreyas | TBD |
| Staff dashboard | Diego | TBD |
| Finish Populating Dummy/Real Data | Paul | Already made emails |