**Team Weekly Report**

**Team:** Good AIM

**Week:** 7 (3/3/2025)

**Members:** [Simone Kang](mailto:sk21007@tamu.edu), [Diego Lanz](mailto:diegolanz0412@tamu.edu), [Aviral Agarwal](mailto:avirala16@tamu.edu), [Shreyas Kumar](mailto:shreyask25@tamu.edu), [Paul Bae](mailto:pauljwbae@gmail.com)

| **Status Report** |
| --- |

This week, the team continued working on the various skeleton pages for each and added functionalities such as “new student request” and “submit student form.” We also worked on creating staff functionalities such as viewing existing students, being able to edit their information, and viewing student requests. We realized that the old database was not very efficient and that the schema was slightly wrong. In order to solve this problem, we worked on transferring the database to an ORM model.

| **Current Status** |
| --- |

1. What did the team work on this past week?

| **Task** | **Task Lead** | **Status** | **Notes** |
| --- | --- | --- | --- |
| Implement Google OAuth | Simone & Paul | DONE |  |
| accessibility menu | Simone | IN PROGRESS |  |
| Staff settings | Paul | IN PROGRESS |  |
| User Forms | Diego | DONE |  |
| Professor Dashboard | Shreyas | IN PROGRESS |  |
| Professor (View Students/Classes) | Shreyas | IN PROGRESS |  |
| Staff dashboard | Diego | IN PROGRESS |  |
| Staff (manage student information) | Diego | IN PROGRESS |  |
| Finish Populating Dummy/Real Data | Shreyas | IN PROGRESS |  |
| Alerts | Simone | DONE |  |
| User accommodations | Simone | IN PROGRESS |  |
| User Profile/Dashboard | Aviral | IN PROGRESS |  |
| Student Profile/Dashboard | Aviral | IN PROGRESS |  |

1. What feedback has the team received?

| **From Whom** | **Feedback** | **Next Steps** |
| --- | --- | --- |
| Justin(Sponsor) | Great screen reader capabilities, but need to make forms better for screen reading | Fix semantic html to make form easier to read using screen reader |

1. Are any resources needed? If so, what?

Matching Polos!

| **Plans for Next Week** |
| --- |

What are your plans for this next week?

| **Task** | **Task Lead** | **Notes** |
| --- | --- | --- |
| User accommodations | Simone | Uploading documentation feature |
| accessibility menu | Simone | Color contrast & themes |
| Staff Reports section | Diego |  |
| Staff Manage requests | Diego |  |
| Finish Populating DB with new ORM data | Shreyas |  |
| Professor view | Shreyas |  |
| User Dashboard/Profile | Aviral | Enhance the front-end for the dashboard and change the way user info is grabbed from OAuth for profile |
| Student Dashboard/Profile | Aviral | Enhance the front-end for the dashboard and change the way user info is grabbed from OAuth for profile |